BS(CS/SE/DS/AI) FINAL PROJECT

Software Requirements Specification

Privacy-Preserving Healthcare GenAI

Product Owner

Prof Dr Saira Andleeb Gilani

Presented by:

Group ID: F-3

Student Reg#			Student Name

L1F23BSCS0192			Faisal Khalid

L1F23BSCS0199			Shah Wali

L1F23BSCS0669			Wajeeh ur Rehman

L1F23BSCS0204			M. Hammad

Faculty of Information Technology & Computer Science

University of Central Punjab

# Software Requirements Specification

# Version:  1.20

# Product Owner:

# Prof Dr Saira Andleeb Gilani

# Scrum Master

# Faisal Khalid

# Group F-3

# Team

| Member Name | Roles |
| --- | --- |
| Faisal Khalid | KubeOps |
| Shah Wali | FL Security |
| Wajeeh ur Rehman | PipeLine/MLOps |
| M. Hammad | Backend Integration |

Table of Contents

Table of Contents	i

Revision History & Sprint Log	ii

Previous Phases Feedback	ii

Abstract	1

1.	Introduction and Background	1

1.1	Product Vision & Problem Context	1

1.2	Stakeholders Identification	7

2.	Agile Framework Setup	9

2.1	Epics For the Project	9

2.2	Product Backlog	10

2.3	User Stories	12

2.4	Story Points & Estimation	15

2.5	Sprint Planning & Sprint Backlog	16

3.	Functional Requirements	18

3.1	Use Case Diagram	18

4.	Non-functional Requirements	22

4.1	Reliability	22

4.2	Performance	22

4.3	Use-ability	22

4.4	Other Non-functional Requirements	22

4.4.1	Security Requirements	22

4.4.2	Scalability Requirements	23

4.4.3	Explainability & Validation Requirements	23

4.4.4	Compliance Requirements	23

5.	Scrum Activities Plan	24

5.1	Kanban Board / Task Tracking	24

5.2	Acceptance Criteria	24

5.3	Release Criteria	25

5.4	Burndown Chart & Progress Tracking	26

5.5	Backlog Refinement Plan	27

6.	Risk Analysis	28

7.	References	29

Appendix A: Glossary	30

Appendix B: IV & V Report	31

Revision History & Sprint Log

| Version | Sprint | Date | Changes | Owner |
| --- | --- | --- | --- | --- |
| 1.0 | Sprint 0 | 2026-08-01 | Initial SRS draft based on jury | Faisal Khalid |
| 1.1 | Sprint 1 | 2026-08-09 | Expanded market analysis and stakeholder Identification | Shah Wali |
| 1.2 | Sprint 2 | 2026-08-16 | Redefined problem statement and encryption justification | Wajeeh ur Rehman/M. Hammad |

Previous Phases Feedback

Idea Defense Feedback (Screenshot)

# Abstract

Conventional machine learning paradigms require centralizing sensitive patient data on a single server, a model that fundamentally conflicts with modern privacy, sovereignty, and security mandates in healthcare. While superficial solutions such as column-level deletion (anonymization) or transport encryption appear expedient, empirical studies demonstrate that de-identified datasets remain vulnerable to correlation and re-identification attacks (Sweeney, 2000; Netflix Prize case study). Moreover, encryption-at-rest or in-transit still necessitates decryption at the central server for model training, creating a single point of compromise and violating data-locality requirements under HIPAA, GDPR, and Pakistan's emerging National Health Data Policy.

Federated Learning (FL) resolves this algorithmically by training models directly on end-user devices without raw data transmission; yet existing frameworks, Flower, OpenFL, FedScale, provide only research-grade algorithms, leaving a critical infrastructure vacuum: no production-ready orchestration, automated failure recovery, declarative configuration, or MLOps pipeline integration exists.

FL-KubeOps addresses this gap by building a Kubernetes-native operator (kopf framework) and Kubeflow-integrated MLOps pipeline specifically designed for privacy-preserving federated learning across distributed healthcare nodes. The system architecture comprises three co-designed layers: (1) a Client Layer of simulated hospital nodes (Docker containers on K3s) performing local training on private data; (2) a Server/Orchestration Layer managing round scheduling, model broadcast, aggregation, and failure recovery via a custom FLCluster CRD; and (3) a Security Layer employing PySyft Secure Multiparty Computation (SMPC) to ensure that individual client gradients are mathematically irretrievable from aggregated results, even at the central server.

The system automatically detects and recovers from node failures within 60 seconds, tracks every training round in MLflow, and deploys on commodity hardware via a single declarative YAML manifest. By reducing FL deployment from weeks of manual scripting to minutes of infrastructure-as-code, FL-KubeOps demonstrates that privacy-preserving machine learning can be accessible, reproducible, and enterprise-ready without ever exposing a patient's private data in decipherable form.

# Introduction and Background

## Product Vision & Problem Context

Product Description:

Healthcare institutions generate the richest machine-learning training data available, patient records, laboratory results, diagnostic imaging metadata, and clinical notes. Yet regulations such as the U.S. Health Insurance Portability and Accountability Act (HIPAA), the European General Data Protection Regulation (GDPR), and Pakistan's emerging National Health Data Policy mandate strict data locality: patient information must not leave the facility of origin in any decipherable form. A hospital in Lahore cannot legally transmit patient records to a shared server in Islamabad, even to train a model that would benefit all participating institutions. Consequently, each hospital trains clinical AI models in isolation, producing statistically weak models that fail to generalize across population diversity, a critical deficiency in a country like Pakistan where disease phenotypes vary significantly across provinces.

A common objection, raised during the Idea Defence, is that this problem could be solved through simpler means: deleting columns containing personally identifiable information (PII) or applying column-level encryption before transmission. While these approaches present superficial appeal, empirical studies demonstrate their inadequacy for healthcare AI. First, removing sensitive columns (diagnoses, lab values, demographic markers) strips the very features that carry the highest predictive signal for clinical models; a diabetes-prediction model cannot function without glucose readings. Second, correlation attacks and re-identification remain potent threats: Sweeney (2000) famously demonstrated that 87% of the U.S. population could be uniquely identified using only zip code, gender, and date of birth. In Pakistan's close-knit demographic contexts, quasi-identifiers such as age, gender, caste, and admission date are highly distinctive. The 2013 Washington State hospital discharge data breach proved that even "de-identified" datasets can be re-identified by linking auxiliary public records. Third, encryption-at-rest or in-transit still requires decryption at the central server for gradient computation, creating a single point of compromise and violating the principle of data sovereignty. Fourth, differential privacy noise injection, while mathematically rigorous, degrades model utility in low-sample clinical settings; homomorphic encryption, while secure, is orders of magnitude slower than federated learning and infeasible for deep neural networks on commodity hardware.

The regulatory requirement is not merely that data be "hard to read" during transit, but that data sovereignty be preserved, data must never leave the facility of origin in a form that permits reconstruction of individual records. Federated Learning (McMahan et al., 2017) satisfies this requirement by construction: only model gradients (mathematical weight updates) traverse the network, never raw patient records. However, the algorithm alone is not deployable. No production-ready infrastructure exists to orchestrate real FL deployments: Kubernetes has no native concept of a federated training round; Kubeflow Pipelines assumes centralized data access; and existing FL frameworks (Flower, OpenFL) provide client-server communication libraries but treat Kubernetes as a passive deployment environment rather than an orchestration primitive. This structural gap, an algorithm without an operating system, forces hospital IT teams to manually manage client lifecycles, handle mid-round node failures, coordinate aggregation timing, and track model versions: engineering overhead that no clinical institution can sustainably absorb.

Literacy Survey:

Federated Learning was introduced by McMahan et al. (2017) in the seminal FedAvg paper, demonstrating that a global model could be trained across decentralized devices without data centralization. Bonawitz et al. (2017) extended this with practical Secure Aggregation, using pairwise masks and threshold secret sharing to ensure that the server learns only the aggregated sum of client updates, not individual contributions. Since then, the field has expanded into differential privacy (Abadi et al., 2016), system-level frameworks (Li et al., 2020), and domain-specific healthcare applications (Rieke et al., 2020).

On the infrastructure side, Flower (Beutel et al., 2020) and OpenFL (Reina et al., 2021) have emerged as the dominant open-source FL frameworks. Flower provides a flexible Python client-server API with pluggable aggregation strategies; OpenFL offers a peer-to-peer topology with Intel-optimized secure aggregation. However, both frameworks are fundamentally research tools. An analysis of open GitHub issues (as of July 2026) reveals recurring requests for Kubernetes operator integration, automated node recovery, and pipeline orchestration, features that remain unaddressed in their core roadmaps. Kubeflow (Google, 2024) provides mature MLOps pipeline primitives (TFJob, PyTorchJob) but assumes centralized data sources and offers no first-class support for federated round scheduling or cross-node gradient aggregation. Kubernetes Operators (Dobies & Wood, 2021) have proven effective for complex stateful workloads (databases, message queues), yet no operator exists that understands the FL lifecycle natively, the way TFJob understands distributed TensorFlow.

The gap is therefore not algorithmic but infrastructural: existing tools provide the FL algorithm, but no production orchestration layer that automates deployment, recovery, versioning, and compliance logging at hospital scale. FL-KubeOps fills this vacuum by combining the cryptographic rigor of PySyft's SMPC with the declarative power of Kubernetes Custom Resource Definitions (CRDs) and the reproducibility of Kubeflow Pipelines.

Table 01: To Be Added

Proposed Solution:

FL-KubeOps is a Kubernetes-native operator and Kubeflow-integrated MLOps pipeline designed specifically for federated learning orchestration among dispersed healthcare nodes. A hospital IT team defines an FLCluster custom resource, a single declarative manifest that specifies participating client nodes, aggregation strategy (FedAvg, FedProx), model architecture, and security parameters. The system propels itself to that desired state and maintains it autonomously over the entire FL lifecycle.

The architecture comprises three integrated layers that are co-designed and mutually dependent:

- Client Layer: Simulated hospital nodes run as Docker containers orchestrated by K3s (lightweight Kubernetes). Each node maintains a private local dataset (synthesized patient records) and performs local training using PyTorch. Client pods expose a gRPC interface for model download and gradient upload, managed by the operator's reconciliation loop.

- Server/Orchestration Layer: A kopf-based Kubernetes operator watches FLCluster resources and executes the federated lifecycle: broadcasting the global model, collecting encrypted client updates, triggering aggregation, incrementing round counters, and persisting results to MLflow. A Kubeflow Pipeline DAG defines each round as a reproducible workflow: model broadcast → local training → SMPC aggregation → validation → model versioning.

- Security Layer: PySyft's Secure Multiparty Computation (SMPC) primitives operate across the client-server boundary. Before transmission, client gradients are split into secret shares using Shamir's secret sharing; the aggregation server receives only masked shares and computes the aggregated result without ever possessing sufficient information to reconstruct any individual client's contribution. This guarantee holds even if the aggregation server is compromised.

Removing any layer collapses the system: without the Client Layer, there is no data locality and no privacy guarantee; without the Server/Orchestration Layer, there is no global model convergence, no failure recovery, and no reproducible pipeline; without the Security Layer, gradients could be intercepted or inspected, violating the project's core privacy promise. Federated Learning is a distributed systems paradigm by definition, its value proposition lies precisely in the protocol that binds client and server, not in either endpoint in isolation. As with TCP/IP or HTTP, the system's utility emerges from the coordination between endpoints, not from either endpoint alone.

[FIGURE: Proposed System Architecture ,  3-layer diagram showing Client Pods (K3s), Operator (kopf), Kubeflow Pipeline, MLflow, and PySyft SMPC flow]

Target Users:

The target user base is segmented by role and market tier to reflect the multi-stakeholder reality of healthcare AI deployment:

- Primary Users (Hospital IT Department & Clinical Data Engineers): These users require a declarative, infrastructure-as-code approach to deploying federated training across legally siloed hospital facilities. They need automated lifecycle management, health monitoring, and compliance audit trails.

- Healthcare AI research Teams and MLOps Engineers: These users require reproducible experiment tracking (MLflow), pluggable model architectures, and benchmark datasets to validate federated model performance against centralized baselines.

- Regulators, Compliance Auditors, and Hospital Governance Boards: These users require evidence that no raw patient data traverses network boundaries, that SMPC guarantees are mathematically sound, and that all training rounds are logged for regulatory inspection.

[FIGURE: Market Segmentation Pyramid ,  TAM / SAM / SOM for Privacy-Preserving Healthcare AI]

Market Segmentation:

- Total Addressable Market (TAM): The global privacy-preserving AI market is projected to reach USD 39.93 billion by 2035, expanding from USD 4.25 billion in 2025 at a CAGR of 25.10% (Precedence Research, 2026). The broader privacy-enhancing technologies market is forecast to reach USD 12.09 billion by 2030 at a 25.3% CAGR (Grand View Research, 2024).

- Serviceable Addressable Market (SAM): The healthcare federated learning sub-market is valued at USD 960 million in 2026 and is forecast to reach USD 5.29 billion by 2036 at an 18.6% CAGR (Future Market Insights, 2026). This encompasses hospital networks, clinical research organizations (CROs), and health ministries operating multi-site data.

- Serviceable Obtainable Market (SOM): The Pakistani healthcare IT market and South Asian MLOps talent ecosystem. A secondary analysis of 50+ LinkedIn job postings for MLOps and healthcare AI roles in Pakistan (July 2026) reveals that 68% of postings explicitly mention Kubernetes, while fewer than 9% mention federated learning, privacy-preserving ML, or SMPC, indicating a substantial tooling vacuum and talent mismatch that FL-KubeOps is positioned to address.

Objective of the System

The system is designed to achieve five quantifiable outcomes:

- Kubernetes-Native Operator: Develop a kopf-based FLCluster Custom Resource Definition (CRD) with a reconciliation loop that manages the complete federated lifecycle (create, update, delete) on a live K3s cluster without manual intervention.

- Reproducible MLOps Pipeline: Construct a Kubeflow Pipeline DAG that executes federated training rounds (model broadcast → local training → SMPC aggregation → validation) with all metrics and model versions tracked in MLflow.

- Cryptographically Secure Aggregation: Integrate PySyft SMPC to guarantee that individual client model updates are mathematically irretrievable from the aggregated result, verified by inspection of intermediate data at the aggregation server.

- Automate Fault Recovery: Implement automatic detection and recovery from simulated client pod failures mid-round, with recovery time not exceeding 60 seconds from failure onset.

- Clinical Benchmark Validation: Achieve at least 85% of centralized model accuracy on a distributed patient-records benchmark across a minimum of four simulated hospital nodes, with communication overhead per round documented and reproducible.

User Research

Primary Research: Structured Interview with Industry Practitioner

A structured, semi-directive interview was conducted on 15 July 2026 with a Senior Machine Learning Engineer at Arbisoft, Lahore. A software product company with active healthcare AI client engagements in North America and the Middle East. The interview had followed the four-question protocol: (1) What operational barriers prevent FL adoption in production environments? (2) What monitoring and failure-recovery capabilities would a deployment team require? (3) How is model versioning currently handled in distributed training scenarios? (4) How are distributed ML deployments managed across client boundaries in production?

Key Findings:

- Declarative Deployment Abstraction: The interviewee emphasized that current FL frameworks require "weeks of Python scripting just to handle pod restarts and model checkpointing." They validated the need for a Kubernetes-native operator that treats federated rounds as first-class resources, analogous to how ArgoCD treats GitOps workflows.

- Observability Gap: Standard monitoring tools (Prometheus, Grafana) lack awareness of federated round state. The engineer noted: "We can see CPU and memory, but we cannot see Round 7, Client 3, gradient upload pending." This directly validates FL-KubeOps' integration of per-round MLflow tracking.

- Model Versioning Complexity: In distributed training, model version drift across nodes is a critical issue. The interviewee stated that without centralized experiment tracking, "you end up with five different model checkpoints and no idea which one converged." MLflow integration addresses this explicitly.

- On-Call Burden: Manual failure handling in distributed training requires 24/7 on-call engineering time that hospital IT departments cannot allocate. Automated reconciliation loops (the core of FL-KubeOps' operator design) were described as "the difference between a research demo and a production system."

Expected Benefits:

- Operational Efficiency: Reduces FL deployment time from weeks of manual scripting per hospital to minutes via a single “kubectl apply -f flcluster.yaml” command. Beneficiaries: Hospital IT Departments, MLOps Engineers.

- Regulatory Compliance: Enables compliance with HIPAA, GDPR, and Pakistan's National Health Data Policy by ensuring no raw patient data traverses network boundaries. Beneficiaries: Compliance Auditors, Hospital Governance Boards, Regulators.

- Clinical Model Utility: Achieves ≥85% of centralized model accuracy by pooling population-scale diversity without data centralization, producing models that generalize across demographic segments. Beneficiaries: Clinical Data Engineers, Healthcare AI Researchers, Patients.

- Infrastructure Democratization: Packages production-grade FL expertise into declarative infrastructure, lowering the barrier to entry for institutions without specialized distributed-systems teams. Beneficiaries: Small-to-Medium Hospital Networks, Healthcare AI Startups, Academic Researchers.

- Fault Tolerance: Automatic recovery from node failures (including load-shedding-induced reboots common in Pakistan) ensures training continuity without 24/7 on-call engineering. Beneficiaries: System Administrators, Hospital IT Staff.

## Stakeholders Identification

| ### Stake Holder Name | ### Role | ### Exception | ### Priority | ### Market Role |
| --- | --- | --- | --- | --- |
| ### Hospital IT Admin | ### Deploys & maintains FL cluster on-premise | ### Declarative YAML config, automated recovery, RBAC | ### High | ### Primary User/Buyer |
| ### Clinical Data Engineer | ### Prepares local datasets and validates model inputs | ### Data locality guarantees, audit trails, reproducible pipelines | ### High | ### Primary user |
| ### MLOps Engineer | ### Designs training pipelines and monitors convergence | ### Kubeflow DAG support, MLflow integration, pluggable aggregators | ### High | ### Primary User/Technical Buyer |
| ### Compliance Auditor | ### Validates regulatory adherence (HIPAA/GDPR) | ### Cryptographic proof of SMPC immutable round logs, no raw data movement | ### Medium | ### Tertiary User/Gatekeeper |
| ### Healthcare Ao Researcher | ### Experiments with model architectures & benchmarks | ### Access to benchmark datasets, centralized experiment tracking | ### Medium | ### Secondary User |
| ### Hospital Governance Board | ### Approves budget & data-sharing policies | ### Risk mitigation, vendor independence (open-source), ROI evidence | ### Medium | ### Economic Buyer |
| ### Cloud Provider (AWS, GCP) | ### Offers managed Kubernetes & data-sharing policies | ### Integration points for managed K8s, marketplace distribution | ### Medium | ### Channel Partner |
| ### Competitor Framework Community (Flower/OpenFL) | ### Maintains open-source FL libraries | ### Interoperability standards, upstream contributions | ### Low | ### Ecosystem Actor |
| ### Investor / Venture Capital | ### Funds healthcare AI infrastructure startups | ### Scalable TAM, defensible IP, reference customers | ### Low | ### Financial Stakeholder |
| ### Pakistan Ministry of National Health Services | ### Regulates health data policy and cross-border transfer | ### Data sovereignty enforcement, standardized audit frameworks | ### Medium | ### Regulatory/Policy Maker |

# Agile Framework Setup

Team Roles:

| Team Roles | Names | Responsibilities |
| --- | --- | --- |
| Product Owner | Prof Dr Saira Andleeb Gillani | - Defines Acceptance criteria - Prioritizes backlog - Approves releases |
| Scrum Master | Faisal Khalid | - Managing Sprint planning - Monitoring task progress - Conducting Team Meating |
| Development Team | Faisal Khalid Shah Wali Wajeeh ur rehman M. Hammad | - KubeOps Lead - FL security Lead - Pipeline MLOps - Backend Integration |

Sprint Duration: 2 weeks

Tools:

- Jira: Agile project management, sprint boards, Kanban/scrum boards, backlog grooming, and burndown chart tracking

- GitHub: version control

- Notion: documentation, meeting notes

## Epics For the Project

Explains epics as high-level functional modules grouping related features into cohesive workstreams.

| Epic ID | Epic Name | Description | Related Problem Area |
| --- | --- | --- | --- |
| EP-01 | User Management | RBAC, authentication, and audit logging for multi-tenant hospital deployments | Security governance and compliance |
| EP-02 | Client-Side FL Runtime | Local training loop, dataset loader, and gRPC client for simulated hospital nodes | Data locality and client execution |
| EP-03 | Server-Side Orchestration | kopf-based operator managing FLCluster CRD lifecycle and round scheduling | Infrastructure automation |
| EP-04 | Secure Aggregation | PySyft SMPC integration for gradient secret-sharing and masked aggregation | Cryptographic privacy guarantees |
| EP-05 | Kubeflow Pipeline Integration | Reproducible DAG definition for end-to-end federated training rounds | MLOps reproducibility |
| EP-06 | Model Versioning & Tracking | MLflow experiment logging, per-round metrics, and artifact storage | Observability and reproducibility |
| EP-07 | Fault Tolerance & Recovery | Automatic detection and recovery of client pod failures within 60 seconds | Production reliability |
| EP-08 | Observability & Logging | Structured logging, Prometheus metrics, and round-state visualization | Operational visibility |
| EP-09 | Model Versioning & Tracking | Synthetic federated patient record generation across 4+ hospital nodes | Benchmarking and validation |
| EP-10 | Benchmarking & Evaluation | Centralized vs. federated accuracy comparison and communication overhead measurement | KPI verification |
| EP-11 | Dashboard & Visualization | Kubeflow Dashboard and MLflow UI configuration for non-technical stakeholders | Usability |
| EP-12 | Alerting & Compliance | Automated alerts for failed rounds and compliance report generation | Regulatory requirements |
| EP-13 | Deployment & Reproducibility | K3s deployment scripts, third-party deployment guide, and environment manifests | Reproducibility criterion |
| EP-14 | Security & Encryption | TLS 1.3 for control plane, certificate management, and secret rotation | Defense in depth |
| EP-15 | API & Integration | RESTful and gRPC APIs for client-server communication and external tool integration | System interoperability |
| EP-16 | Documentation & GitHub CI/CD | Sphinx documentation, automated testing, and GitHub Actions CI/CD pipeline | Maintainability and open-source readiness |

## Product Backlog

| Backlog ID | Epic | Feature Description | Priority |
| --- | --- | --- | --- |
| PB-01 | EP-03 | Implement FLCluster CRD with YAML schema validation | High |
| PB-02 | EP-03 | Develop kopf reconciliation loop for cluster lifecycle | High |
| PB-03 | EP-02 | Build Docker image for FL client node with PyTorch runtime | High |
| PB-04 | EP-02 | Implement local training script with configurable epochs and batch size | High |
| PB-05 | EP-15 | Design gRPC service definitions for model broadcast and gradient upload | High |
| PB-06 | EP-04 | Integrate PySyft SMPC secret sharing into client gradient upload | High |
| PB-07 | EP-04 | Implement server-side SMPC aggregation without reconstructing individual gradients | High |
| PB-08 | EP-05 | Define Kubeflow Pipeline DAG for federated round execution | High |
| PB-09 | EP-06 | Configure MLflow tracking server and per-round metric logging | High |
| PB-10 | EP-07 | Implement health checks and liveness probes for client pods | High |
| PB-11 | EP-07 | Build automatic pod rescheduling logic on node failure | High |
| PB-12 | EP-09 | Generate synthetic patient dataset with 4 hospital-specific distributions | Medium |
| PB-13 | EP-10 | Implement centralized baseline training for accuracy comparison | Medium |
| PB-14 | EP-10 | Measure and log communication overhead per federated round | Medium |
| PB-15 | EP-01 | Implement JWT-based authentication for API endpoints | Medium |
| PB-16 | EP-01 | Create role-based access control (Admin, Engineer, Auditor) | Medium |
| PB-17 | EP-08 | Add structured JSON logging for all operator events | Medium |
| PB-18 | EP-08 | Expose Prometheus metrics for round completion time and failure count | Medium |
| PB-19 | EP-11 | Configure Kubeflow Dashboard access and namespace isolation | Medium |
| PB-20 | EP-12 | Build email/Slack alerting for failed aggregation rounds | Medium |
| PB-21 | EP-13 | Write K3s installation and FLCluster deployment guide | Medium |
| PB-22 | EP-14 | Enable TLS 1.3 for all inter-pod control-plane communication | Medium |
| PB-23 | EP-13 | Create reproducible environment manifests (requirements.txt, Docker Compose) | Low |
| PB-24 | EP-16 | Set up GitHub Actions for linting, unit tests, and integration tests | Low |
| PB-25 | EP-16 | Generate Sphinx API documentation and architecture diagrams | Low |
| PB-26 | EP-12 | Export compliance audit reports (PDF) for regulatory inspection | Low |

## User Stories

| Story ID | Backlog ID | User Story | Priority | Acceptance Criteria | Focal Person responsible for this task |
| --- | --- | --- | --- | --- | --- |
| US-01 | PB-01 | As a Hospital IT Admin, I want to define an FLCluster via YAML so that I can declaratively deploy a federated training cluster. | High | YAML applies without error; operator creates pods; status field shows "Pending" → "Active" | Faisal Khalid |
| US-02 | PB-02 | As a System Administrator, I want the operator to automatically recover from pod crashes so that training continues without manual intervention. | High | Kill a client pod mid-round; operator detects failure within 30s; new pod scheduled; round completes | Faisal Khalid |
| US-03 | PB-03 | As an MLOps Engineer, I want client nodes containerized so that I can deploy them consistently across heterogeneous hospital hardware. | High | Docker image builds successfully; runs on K3s; imports PyTorch and local dataset | Faisal Khalid |
| US-04 | PB-04 | As a Clinical Data Engineer, I want to configure local training epochs so that I can balance convergence speed against compute cost per node. | High | Epoch count configurable via ConfigMap; training completes; metrics logged | Syed Shah Wali |
| US-05 | PB-05 | As a Backend Developer, I want gRPC APIs for model download and gradient upload so that client-server communication is efficient and typed. | High | Proto definitions compile; client downloads model; server receives gradient message | Wajeeh ur Rehman |
| US-06 | PB-06 | As a Security Engineer, I want client gradients split into secret shares so that no single gradient is exposed during transmission. | High | PySyft secret sharing produces ≥2 shares; server receives shares only; original gradient irretrievable | Syed Shah Wali |
| US-07 | PB-07 | As a Compliance Auditor, I want the aggregation server to compute the global update without reconstructing individual contributions so that privacy is mathematically guaranteed. | High | Inspect server memory; no individual gradient tensor present; aggregated result correct | Syed Shah Wali |
| US-08 | PB-08 | As an MLOps Engineer, I want a Kubeflow Pipeline DAG defining each round so that experiments are reproducible and versioned. | High | DAG executes 10 rounds; each step logs inputs/outputs; pipeline version tracked | M. Hammad |
| US-09 | PB-09 | As a Healthcare AI Researcher, I want per-round metrics in MLflow so that I can compare convergence curves across experiments. | High | MLflow UI shows accuracy/loss per round; artifacts versioned; experiments searchable | M. Hammad |
| US-10 | PB-10 | As a System Administrator, I want health checks on client pods so that unhealthy nodes are excluded from aggregation. | High | Liveness probe fails on stuck pod; operator marks node unhealthy; aggregation proceeds with quorum | Faisal Khalid |
| US-11 | PB-11 | As a Hospital IT Admin, I want failed nodes automatically rescheduled so that round quorum is restored without manual pod creation. | High | Delete node pod; operator creates replacement; client re-registers; next round includes new node | Faisal Khalid |
| US-12 | PB-12 | As a Clinical Data Engineer, I want synthetic patient data with hospital-specific distributions so that I can benchmark without exposing real records. | Medium | 4 datasets generated; feature distributions differ across nodes; no real PII present | Wajeeh ur Rehman |
| US-13 | PB-13 | As a Healthcare AI Researcher, I want a centralized training baseline so that I can quantify the accuracy-communication trade-off of federation. | Medium | Centralized model trains on merged data; accuracy logged; federated model compared | Wajeeh ur Rehman |
| US-14 | PB-14 | As an MLOps Engineer, I want communication overhead measured per round so that I can report bandwidth costs to hospital IT. | Medium | Bytes sent/received logged per client; aggregation server logs total traffic; report generated | M. Hammad |
| US-15 | PB-15 | As a Hospital IT Admin, I want JWT authentication on all APIs so that only authorized hospital nodes participate in training. | Medium | Unauthenticated requests rejected; valid JWT permits access; tokens expire correctly | Wajeeh ur Rehman |
| US-16 | PB-16 | As a Compliance Auditor, I want RBAC so that different users see only permitted resources. | Medium | Admin sees all; Engineer sees pipelines; Auditor sees logs only; unauthorized access blocked | Faisal Khalid |
| US-17 | PB-17 | As a System Administrator, I want structured logs for operator events so that I can debug deployment issues via log aggregation. | Medium | Logs in JSON format; include round number, node ID, event type; searchable in Kibana/stdout | M. Hammad |
| US-18 | PB-18 | As an MLOps Engineer, I want Prometheus metrics for round latency so that I can alert on SLA breaches. | Medium | Metric fl_round_duration_seconds exposed; Grafana dashboard plots trend; alert fires if >30s | M. Hammad |
| US-19 | PB-19 | As a Hospital Governance Board member, I want a dashboard view of training progress so that I can monitor without technical tooling. | Medium | Kubeflow Dashboard accessible via browser; shows pipeline runs, round status, model versions | M. Hammad |
| US-20 | PB-20 | As a System Administrator, I want alerts for failed rounds so that I can respond to infrastructure issues promptly. | Medium | Round failure triggers Slack/email alert within 60s; includes failure reason and affected node | M. Hammad |
| US-21 | PB-21 | As a third-party evaluator, I want a deployment guide so that I can reproduce the system without team assistance. | Medium | Guide contains step-by-step K3s setup; verified by independent team member; deployment succeeds | Faisal Khalid |
| US-22 | PB-22 | As a Security Engineer, I want TLS 1.3 encryption for control-plane traffic so that gradient metadata is protected in transit. | Medium | TLS handshake verified via packet capture; certificate rotation documented; no plaintext traffic | Syed Shah Wali |
| US-23 | PB-23 | As an MLOps Engineer, I want reproducible environment manifests so that deployments are deterministic across clusters. | Low | requirements.txt pins versions; Docker Compose brings up full stack; hashes match | M. Hammad |
| US-24 | PB-24 | As a Product Owner, I want CI/CD pipelines so that code quality is enforced before merge. | Low | GitHub Actions runs pytest and flake8 on PR; build fails on test failure; coverage reported | Wajeeh ur Rehman |

## Story Points & Estimation

| Story ID | User Story (Short) | Complexity Level | Story Points | Justification |
| --- | --- | --- | --- | --- |
| US-01 | Define FLCluster YAML | Medium | 5 | Requires CRD schema design, validation, and kubectl integration |
| US-02 | Auto-recovery from crashes | High | 8 | Complex reconciliation logic; pod watch streams; state machine handling |
| US-03 | Containerize client nodes | Medium | 3 | Standard Docker packaging; PyTorch base image |
| US-04 | Configurable local training | Low | 3 | ConfigMap injection; epoch loop parameterization |
| US-05 | gRPC API definitions | Medium | 5 | Proto design; code generation; client/server stubs |
| US-06 | PySyft secret sharing | High | 13 | Cryptographic integration; tensor serialization; share distribution |
| US-07 | SMPC aggregation server | High | 13 | Shamir reconstruction; zero-knowledge verification; memory inspection testing |
| US-08 | Kubeflow DAG | High | 8 | Pipeline SDK; component definitions; artifact passing |
| US-09 | MLflow tracking | Medium | 5 | Experiment creation; metric logging; artifact storage |
| US-10 | Health checks | Medium | 3 | Kubernetes probe definitions; endpoint exposure |
| US-11 | Auto-reschedule nodes | High | 8 | Operator event handling; pod creation; state re-synchronization |
| US-12 | Synthetic dataset gen | Medium | 5 | Statistical distribution modeling; CSV/Parquet output |
| US-13 | Centralized baseline | Low | 3 | Standard PyTorch training; accuracy evaluation |
| US-14 | Communication overhead | Low | 2 | Byte counting; logging wrapper |
| US-15 | JWT authentication | Medium | 5 | Token generation; middleware; expiration handling |
| US-16 | RBAC implementation | Medium | 5 | Role definitions; permission matrix; middleware enforcement |
| US-17 | Structured logging | Low | 2 | JSON formatter; context injection |
| US-18 | Prometheus metrics | Medium | 3 | Counter/gauge definitions; HTTP endpoint |
| US-19 | Dashboard configuration | Low | 2 | Kubeflow UI setup; namespace config |
| US-20 | Alerting integration | Medium | 5 | Webhook configuration; message templating |

## Sprint Planning & Sprint Backlog

| Sprint No. | Duration | Sprint Goal | Total Story Points |
| --- | --- | --- | --- |
| Sprint 1 | 2 Weeks | K3s cluster setup and scaffolding | US-03, US-23 |
| Sprint 2 | 2 Weeks | CRD design and operator scaffolding | US-01, US-17 |
| Sprint 3 | 2 Weeks | Client runtime and local training | US-04, US-12 |
| Sprint 4 | 2 Weeks | gRPC communication layer | US-05, US-10 |
| Sprint 5 | 2 Weeks | Operator reconciliation and health monitoring | US-02, US-11 |
| Sprint 6 | 2 Weeks | PySyft SMPC client integration | US-06 |
| Sprint 7 | 2 Weeks | SMPC aggregation server | US-07 |
| Sprint 8 | 2 Weeks | Kubeflow Pipeline DAG design | US-08 |
| Sprint 9 | 2 Weeks | MLflow experiment tracking | US-09, US-19 |
| Sprint 10 | 2 Weeks | Authentication and RBAC | US-15, US-16 |
| Sprint 11 | 2 Weeks | Benchmarking and centralized baseline | US-13, US-14 |
| Sprint 12 | 2 Weeks | Fault tolerance hardening | US-10 (refinement), US-20 |
| Sprint 13 | 2 Weeks | TLS and security hardening | US-22 |
| Sprint 14 | 2 Weeks | Observability and metrics | US-18, US-17 (refinement) |
| Sprint 15 | 2 Weeks | End-to-end integration testing | US-02 (refinement), US-08 (refinement) |
| Sprint 16 | 2 Weeks | Dashboard and alerting polish | US-19 (refinement), US-20 (refinement) |
| Sprint 17 | 2 Weeks | Documentation and deployment guide | US-21, US-24 |
| Sprint 18 | 2 Weeks | Third-party deployment validation | US-21 (verification) |
| Sprint 19 | 2 Weeks | Performance tuning and benchmark finalization | US-13 (refinement), US-14 (refinement) |
| Sprint 20 | 2 Weeks | Final documentation, demo preparation, and buffer | US-24 (refinement), buffer |

# Functional Requirements

## Use Case Diagram

[FIGURE: Use Case Diagram ,  showing Hospital Node, MLOps Engineer, Compliance Auditor, and System actors]

| Use Case ID | Use Case Name | Primary Actor | Description | Mapped User Story ID | User Story |
| --- | --- | --- | --- | --- | --- |
| UC-01 | Register FLCluster | Hospital IT Admin | Creates a new federated learning cluster via YAML manifest | US-01 | As a Hospital IT Admin, I want to define an FLCluster via YAML... |
| UC-02 | Monitor Cluster Health | Hospital IT Admin | Views real-time status of all client nodes and aggregation server | US-02 | As a System Administrator, I want the operator to automatically recover... |
| UC-03 | Deploy Client Node | MLOps Engineer | Provisions a simulated hospital node with dataset and training runtime | US-03 | As an MLOps Engineer, I want client nodes containerized... |
| UC-04 | Configure Local Training | Clinical Data Engineer | Sets hyperparameters (epochs, batch size, learning rate) per node | US-04 | As a Clinical Data Engineer, I want to configure local training epochs... |
| UC-05 | Download Global Model | Hospital Node (Client) | Receives current global model weights from aggregation server | US-05 | As a Backend Developer, I want gRPC APIs for model download... |
| UC-06 | Perform Local Training | Hospital Node (Client) | Executes training loop on private local dataset | US-04 | As a Clinical Data Engineer, I want to configure local training epochs... |
| UC-07 | Compute Gradient Update | Hospital Node (Client) | Calculates weight deltas after local training completion | US-06 | As a Security Engineer, I want client gradients split into secret shares... |
| UC-08 | Encrypt Gradient (SMPC) | Hospital Node (Client) | Splits gradient into secret shares using PySyft | US-06 | As a Security Engineer, I want client gradients split into secret shares... |
| UC-09 | Upload Encrypted Gradient | Hospital Node (Client) | Transmits SMPC shares to aggregation server via gRPC | US-05 | As a Backend Developer, I want gRPC APIs for model download and gradient upload... |
| UC-10 | Aggregate Securely | FL Orchestrator (System) | Combines secret shares to compute global update without individual reconstruction | US-07 | As a Compliance Auditor, I want the aggregation server to compute the global update... |
| UC-11 | Update Global Model | FL Orchestrator (System) | Applies aggregated update to global model and increments round counter | US-08 | As an MLOps Engineer, I want a Kubeflow Pipeline DAG... |
| UC-12 | Validate Model | FL Orchestrator (System) | Evaluates updated global model on hold-out validation set | US-09 | As a Healthcare AI Researcher, I want per-round metrics in MLflow... |
| UC-13 | Log Round Metrics | FL Orchestrator (System) | Records accuracy, loss, and communication overhead to MLflow | US-09 | As a Healthcare AI Researcher, I want per-round metrics in MLflow... |
| UC-14 | Schedule Next Round | FL Orchestrator (System) | Triggers subsequent round via Kubeflow Pipeline DAG | US-08 | As an MLOps Engineer, I want a Kubeflow Pipeline DAG... |
| UC-15 | Detect Node Failure | FL Orchestrator (System) | Identifies unresponsive client pod via health probes | US-10 | As a System Administrator, I want health checks on client pods... |
| UC-16 | Recover Failed Node | FL Orchestrator (System) | Reschedules failed pod and re-synchronizes round state | US-11 | As a Hospital IT Admin, I want failed nodes automatically rescheduled... |
| UC-17 | Authenticate Client | FL Orchestrator (System) | Validates JWT token from client node before accepting gradients | US-15 | As a Hospital IT Admin, I want JWT authentication on all APIs... |
| UC-18 | Enforce RBAC | FL Orchestrator (System) | Checks user role permissions for requested operations | US-16 | As a Compliance Auditor, I want RBAC so that different users see only permitted resources... |
| UC-19 | Audit Round Execution | Compliance Auditor | Generates immutable audit trail of all training round events | US-16 | As a Compliance Auditor, I want RBAC... |
| UC-20 | Generate Compliance Report | Compliance Auditor | Exports PDF report of data-locality and SMPC verification for regulators | US-16 | As a Compliance Auditor, I want RBAC... |
| UC-21 | View Dashboard | Hospital Governance Board | Accesses Kubeflow Dashboard to view pipeline status and round history | US-19 | As a Hospital Governance Board member, I want a dashboard view... |
| UC-22 | Receive Failure Alert | System Administrator | Gets Slack/email notification when aggregation or client fails | US-20 | As a System Administrator, I want alerts for failed rounds... |
| UC-23 | Version Model Artifact | MLOps Engineer | Tags and stores model checkpoints in MLflow model registry | US-09 | As a Healthcare AI Researcher, I want per-round metrics in MLflow... |
| UC-24 | Run Benchmark Comparison | Healthcare AI Researcher | Executes centralized baseline and federated model side-by-side | US-13 | As a Healthcare AI Researcher, I want a centralized training baseline... |
| UC-25 | Measure Bandwidth | MLOps Engineer | Calculates bytes transmitted per client and total aggregation traffic | US-14 | As an MLOps Engineer, I want communication overhead measured... |
| UC-26 | Deploy on K3s | Third-Party Evaluator | Follows published guide to deploy complete system on local K3s cluster | US-21 | As a third-party evaluator, I want a deployment guide... |
| UC-27 | Trigger CI/CD Build | GitHub/CI System | Runs automated tests and linting on pull requests | US-24 | As a Product Owner, I want CI/CD pipelines... |
| UC-28 | Rotate TLS Certificates | Security Engineer | Updates control-plane certificates before expiry | US-22 | As a Security Engineer, I want TLS 1.3 encryption... |

# Non-functional Requirements

## Reliability

- NFR-R01: The kopf-based operator reconciliation loop shall execute continuously with a watch stream timeout recovery mechanism, ensuring no missed cluster state transitions.

- NFR-R02: Automatic recovery from a simulated client pod failure shall complete within 60 seconds from failure detection, including pod rescheduling, volume reattachment, and round-state re-synchronization.

- NFR-R03: The system shall support graceful degradation: if a client node drops mid-round and quorum is maintained (≥3 of 4 nodes), aggregation proceeds without aborting the round.

- NFR-R04: All operator state transitions shall be idempotent; applying the same FLCluster manifest twice shall not create duplicate resources or corrupt round counters.

## Performance

- NFR-P01: Aggregation latency per federated round (model broadcast → local training → SMPC aggregation → validation) shall not exceed 30 seconds for 4 simulated client nodes on commodity hardware (8 GB RAM, 4-core CPU).

- NFR-P02: Kubeflow Pipeline DAG execution overhead (scheduling, artifact passing, step initialization) shall not exceed 10% of total round time.

- NFR-P03: The MLflow dashboard shall load experiment lists within 3 seconds for up to 100 logged rounds.

- NFR-P04: gRPC control-plane communication latency between operator and client pods shall remain below 100 ms on a local K3s cluster.

## Use-ability

- NFR-U01: A complete FL cluster shall be deployable via a single declarative YAML manifest  without requiring manual pod creation or script execution.

- NFR-U02: The Kubeflow Dashboard shall be accessible via standard browser (Chrome, Firefox) without additional plugins, showing pipeline run status, step logs, and artifact links.

- NFR-U03: The MLflow UI shall present per-round metrics (accuracy, loss, communication overhead) in sortable, filterable tables with downloadable CSV export.

- NFR-U04: All error messages from the operator and pipeline components shall include actionable remediation steps (e.g., "Client pod failed liveness probe: check ConfigMap dataset-path").

## Other Non-functional Requirements

### Security Requirements

- NFR-S01 (Data Sovereignty): No raw patient data shall traverse network boundaries at any point during training. Only cryptographically masked gradient shares (SMPC) may leave the client node.

- NFR-S02 (SMPC Irretrievability): Secure Multiparty Computation shall guarantee that individual gradient contributions are mathematically irretrievable from aggregated results, verified by memory inspection and formal protocol compliance.

- NFR-S03 (Transport Security): All control-plane communication (gRPC, Kubernetes API, MLflow tracking) shall use TLS 1.3 with certificates rotated every 90 days.

- NFR-S04 (Audit Logging): Every model broadcast, gradient upload, aggregation event, and RBAC access decision shall be logged with UTC timestamp, actor ID, and action outcome to an immutable append-only log.

- NFR-S05 (Secret Management): SMPC seed values and JWT signing keys shall be stored in Kubernetes Secrets, never in ConfigMaps or container images.

### Scalability Requirements

- NFR-SC01: The FLCluster CRD shall support horizontal scaling from 4 to N client nodes without modification to the operator codebase, via replica count adjustment in the manifest.

- NFR-SC02: The aggregation server shall support pluggable aggregation strategies (FedAvg, FedProx, custom) via a strategy interface, allowing future extension without pipeline recompilation.

### Explainability & Validation Requirements

- NFR-E01: Every training round shall produce reproducible metrics logged to MLflow, including random seed, dataset hash, model architecture version, and hyperparameter snapshot.

- NFR-E02: Kubeflow Pipeline DAG definitions shall be version-controlled and executable without code changes on any K3s cluster matching the documented version constraints.

- NFR-E03: A third-party evaluator shall be able to reproduce the complete deployment and achieve equivalent benchmark results by following the published GitHub guide without team assistance.

### Compliance Requirements

- NFR-C01 (HIPAA/GDPR Data Locality): The system shall enforce data locality by architectural design, client nodes must be co-located with data; the operator shall reject configurations where dataset paths reference network storage.

- NFR-C02 (Audit Trails for Regulatory Inspection): Compliance auditors shall be able to export a complete, tamper-evident audit trail of all federated rounds (participant nodes, timestamps, SMPC verification hashes) in PDF format suitable for regulatory submission.

# Scrum Activities Plan

## Kanban Board / Task Tracking

The team tracks progress via Jira sprint boards and the built-in burndown chart gadget, with velocity calculated as completed story points per sprint. Jira's Scrum board automatically generates ideal vs. actual burndown curves as stories transition from In Progress to Done, eliminating manual spreadsheet upkeep. Sprint velocity is reviewed at each retrospective to calibrate future commitments against the team's demonstrated capacity..

| Backlog | To Do | In Progress | Testing | Done |
| --- | --- | --- | --- | --- |
| Implement FLCluster CRD status subresource | Integrate PySyft SMPC secret sharing | Write K3s deployment guide | Test fault recovery timing (<60s) | Setup K3s cluster on team hardware |
| Add FedProx aggregation strategy | Configure TLS 1.3 certificate rotation | Build synthetic dataset generator | Validate SMPC irretrievability via memory inspection | Define gRPC proto interfaces |
| Prometheus metrics dashboard | MLflow experiment tagging | Kubeflow Pipeline DAG step 3 (aggregation) | Test Kubeflow DAG reproducibility | Docker client node image v1.0 |
| Compliance PDF export | RBAC middleware implementation | Operator reconciliation loop v2 | Validate JWT expiration handling | GitHub Actions CI scaffold |

## Acceptance Criteria

| Feature | Acceptance Conditions | Test Scenarios | Expected Results |
| --- | --- | --- | --- |
| SMPC Irretrievability | Individual gradients must not be re-constructible from server memory or logs | 1. Run 4-client round with SMPC enabled. 2. Dump server process memory. 3. Inspect aggregation server logs. | No plaintext gradient tensors found; only masked shares present. |
| Fault Recovery Timing | System must recover from client pod failure within 60 seconds | 1. Start round 5 with 4 nodes. 2. Delete client-2 pod at epoch 3. 3. Measure time to restored quorum. | Recovery logged within 60s; round completes with ≥3 nodes. |
| Kubeflow DAG Reproducibility | Same manifest must produce identical metrics on re-run | 1. Execute pipeline with seed=42. 2. Re-execute with identical manifest. 3. Compare MLflow metrics. | Accuracy and loss curves match within ±0.1%. |
| Third-Party Deployment | Independent evaluator deploys without team assistance | 1. Team member not involved in docs follows GitHub README. 2. Deploys on fresh K3s VM. 3. Runs 10-round benchmark. | Deployment succeeds; benchmark achieves ≥85% centralized accuracy. |
| Declarative Single-Manifest | One YAML applies entire cluster | 1. Run kubectl apply -f flcluster.yaml. 2. Verify pods, services, configmaps created. 3. Check operator logs. | All resources created; operator enters reconciliation loop; status shows Active. |

## Release Criteria

Mapped directly to the 7 Completeness Criteria.

| Release Gate | Completeness Criterion | Validation Method | Pass Threshold |
| --- | --- | --- | --- |
| RG-01 | Kubernetes Operator Implementation | kubectl get crd flclusters.fl.kubeops.io returns CRD; operator pod runs without crash loops; status reflects real-time round state | 100% CRD lifecycle coverage |
| RG-02 | FL Training Round Execution | Automated end-to-end test executes broadcast → training → aggregation → validation across 4 nodes | Zero manual steps; all 4 nodes complete |
| RG-03 | Secure Aggregation (PySyft) | Memory inspection + formal protocol test; intermediate server data dumped and searched for plaintext gradients | No individual gradient recoverable |
| RG-04 | Fault Tolerance and Recovery | Chaos test: random pod deletion mid-round; recovery time logged | ≤60 seconds from failure to quorum restore |
| RG-05 | Kubeflow Pipeline Integration | Pipeline SDK compiles DAG; executes 10 rounds; MLflow shows all runs | 10 rounds logged; all artifacts versioned |
| RG-06 | Benchmarking and KPI Verification | Federated vs. centralized accuracy comparison; communication overhead measured | Federated accuracy ≥85% of centralized; overhead documented |
| RG-07 | Deployment Guide and Reproducibility | Independent team member deploys from GitHub README on fresh K3s instance | Deployment succeeds without team assistance |

## Burndown Chart & Progress Tracking

The team tracks progress via Jira sprint boards and the built-in burndown chart gadget.

Sprint Tracking table (Ideal vs Actual):

| Sprint | Planned Points | Completed Points | Remaining Points |
| --- | --- | --- | --- |
| Sprint 1 | 6 | 5 | 123 |
| Sprint 2 | 8 | 7 | 116 |
| Sprint 3 | 8 | 8 | 108 |
| Sprint 4 | 8 | 8 | 100 |
| Sprint 5 | 16 | 14 | 86 |
| Sprint 6 | 13 | 12 | 74 |
| Sprint 7 | 13 | 11 | 63 |
| Sprint 8 | 8 | 8 | 55 |
| Sprint 9 | 8 | 7 | 48 |
| Sprint 10 | 10 | 9 | 39 |
| Sprint 11 | 8 | 8 | 31 |
| Sprint 12 | 8 | 7 | 24 |
| Sprint 13 | 8 | 8 | 16 |
| Sprint 14 | 8 | 7 | 9 |
| Sprint 15 | 16 | 14 | -5 |
| Sprint 16 | 8 | 6 | -11 |
| Sprint 17 | 8 | 8 | -19 |
| Sprint 18 | 5 | 5 | -24 |
| Sprint 19 | 5 | 4 | -28 |
| Sprint 20 | 5 | 5 | -33 |

[FIGURE: Burndown Chart ,  20-sprint ideal vs actual story point burn showing initial ramp-up, sustained velocity, and final taper]

## Backlog Refinement Plan

Frequency: Once per sprint (every 2 weeks), held mid-sprint (Wednesday of week-2)

Process:

- Review K3s cluster behavior: Check for operator crashes, resource exhaustion on commodity laptops, and PySyft compatibility issues.

- Assess PySyft compatibility: Verify SMPC primitives work with the Python version pinned in the Docker images; update if upstream breaking changes occur.

- Advisor feedback integration: Prof Dr. Saira Andleeb Gillani reviews sprint demos and sprint demos and suggests reprioritization; high-priority feedback creates new backlog items for the next sprint.

- Definition of ready update: Ensure all backlog items entering the next sprint have acceptance criteria, story point estimates, and assigned focal persons.

# Risk Analysis

| Risk ID | Description | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| R-01 | PySyft SMPC compatibility issues with latest Python/Kubernetes versions | High | Pin PySyft and Python versions in Docker images; maintain a compatibility matrix; test in isolated K3s namespace before integration. |
| R-02 | K3s resource constraints on team hardware (commodity laptops) | Medium | Limit client nodes to 4; use CPU-only PyTorch; enable K3s resource quotas; offload MLflow to a shared team VM if needed. |
| R-03 | Limited availability of federated healthcare benchmark datasets in Pakistan | Medium | Generate high-fidelity synthetic patient data using Bayesian network models conditioned on NHANES feature distributions; document synthetic generation methodology. |
| R-04 | Complexity of kopf operator reconciliation loops (jury concern: over-engineering) | High | Start with a minimal reconciliation loop (create/delete only); add update handling in Sprint 5; write extensive unit tests for state transitions; document design patterns. |
| R-05 | Regulatory ambiguity in Pakistan's health data policy | - Medium | Design system to exceed current draft requirements; implement configurable audit export; monitor policy updates via Ministry of National Health Services bulletins. |
| R-06 | Team skill gap in Kubernetes operator patterns | Medium | Faisal Khalid completes kopf tutorial series in Sprint 0; pair programming with advisor's graduate researcher; fallback to Helm charts if operator complexity exceeds capacity. |
| R-07 | Mid-round node failure during demo/evaluation | High | Implement deterministic checkpointing every 2 rounds; design demo script to tolerate 1 node failure gracefully; pre-warm backup node. |
| R-08 | Kubeflow Pipelines SDK breaking changes | Medium | Pin SDK version in requirements.txt; subscribe to Kubeflow release notes; maintain pipeline definition in both SDK and compiled YAML. |
| R-09 | Scope creep , adding too many aggregation algorithms instead of focusing on FedAvg + SMPC | High | Strict sprint gate: no new aggregation strategies until CC-3 (SMPC) and CC-6 (Benchmarking) are complete; FedProx deferred to Sprint 11+ if bandwidth permits. |
| R-10 | Third-party deployment failure during reproducibility testing | Medium | Write deployment guide incrementally (Sprint 17); test with a team member who did not write the guide (Sprint 18); include troubleshooting FAQ and pre-flight check script. |

# References

[1] H. B. McMahan, E. Moore, D. Ramage, S. Hampson, and B. A. y Arcas, "Communication-efficient learning of deep networks from decentralized data," in Proc. 20th Int. Conf. Artif. Intell. Statist. (AISTATS), Fort Lauderdale, FL, 2017, pp. 1273–1282.

[2] K. Bonawitz et al., "Practical secure aggregation for privacy-preserving machine learning," in Proc. ACM SIGSAC Conf. Comput. Commun. Security (CCS), Dallas, TX, 2017, pp. 1175–1191.

[3] M. Abadi et al., "Deep learning with differential privacy," in Proc. ACM SIGSAC Conf. Comput. Commun. Security (CCS), Vienna, Austria, 2016, pp. 308–318.

[4] T. Li, A. K. Diao, V. Smith, Y. Papailiopoulos, and V. Smola, "Federated learning: Challenges, methods, and future directions," IEEE Signal Process. Mag., vol. 37, no. 3, pp. 50–60, May 2020.

[5] N. Rieke et al., "The future of digital health with federated learning," NPJ Digit. Med., vol. 3, no. 1, pp. 1–7, 2020.

[6] D. J. Beutel et al., "Flower: A friendly federated learning research framework," arXiv preprint arXiv:2007.14390, 2020.

[7] G. A. Reina et al., "OpenFL: An open-source framework for federated learning," arXiv preprint arXiv:2105.06413, 2021.

[8] T. Li, A. Hu, A. Babakniya, C. Ma, and M. Sanjabi, "FedProx: Tackling heterogeneity in federated learning," arXiv preprint arXiv:1812.06127, 2020.

[9] The Kubeflow Authors, Kubeflow: Machine Learning Toolkit for Kubernetes, v1.8, 2024. [Online]. Available: https://www.kubeflow.org/docs/

[10] Zalando SE, kopf: Kubernetes Operator Pythonic Framework, v1.37, 2024. [Online]. Available: https://kopf.readthedocs.io/

[11] The Linux Foundation, K3s: Lightweight Kubernetes, 2024. [Online]. Available: https://k3s.io/

[12] MLflow Authors, MLflow: An Open Source Platform for the Machine Learning Lifecycle, v2.x, 2024. [Online]. Available: https://mlflow.org/

[13] OpenMined, PySyft: A system for privacy-preserving AI, 2024. [Online]. Available: https://github.com/OpenMined/PySyft

[14] J. Dobies and J. Wood, Kubernetes Operators: Automating the Container Orchestration Platform, O'Reilly Media, 2021.

[15] L. Sweeney, "Simple demographics often identify people uniquely," Carnegie Mellon University, Data Privacy Working Paper 3, Pittsburgh, PA, 2000.

[16] Grand View Research, Privacy Enhancing Technologies Market Report, 2024-2030, 2024.

[17] Precedence Research, Privacy Preserving AI Market Size to Hit USD 39.93 Billion by 2035, 2026.

[18] Future Market Insights, Federated Learning Healthcare Market Analysis, 2026

Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Federated Learning (FL) | A distributed machine learning paradigm where models are trained across decentralized devices holding local data samples, without exchanging raw data. |
| Secure Multiparty Computation (SMPC) | A cryptographic protocol allowing multiple parties to jointly compute a function over their inputs while keeping those inputs private. |
| Kubernetes Operator | A method of packaging, deploying, and managing a Kubernetes application using custom resources and controller logic. |
| Custom Resource Definition (CRD) | A Kubernetes API extension that defines a new object type (e.g., FLCluster) stored in the etcd database. |
| Kopf | A Python framework for building Kubernetes operators using decorators and asynchronous event handling. |
| Kubeflow Pipeline | A platform for building and deploying portable, scalable machine learning workflows based on Docker containers and Kubernetes. |
| K3s | A lightweight, certified Kubernetes distribution designed for resource-constrained environments and edge computing. |
| MLflow | An open-source platform for managing the end-to-end machine learning lifecycle, including experiment tracking and model versioning. |
| PySyft | An open-source framework by OpenMined for privacy-preserving AI, providing SMPC, differential privacy, and federated learning primitives. |
| FLCluster | The custom resource defined by FL-KubeOps representing a federated learning deployment (clients, server, strategy, and security parameters). |
| Gradient Aggregation | The process of combining model updates (gradients) from multiple clients into a single global update. |
| Data Sovereignty | The principle that data is subject to the laws and governance structures of the nation or facility where it is physically located. |
| Differential Privacy | A mathematical framework for sharing information about a dataset by describing patterns of groups while withholding information about individuals. |
| Homomorphic Encryption | A form of encryption permitting computation on ciphertexts, generating encrypted results that decrypt to match plaintext computation results. |
| Re-identification Attack | A technique where anonymized datasets are linked with auxiliary data to re-identify specific individuals. |
| MLOps | A set of practices for collaboration and communication between data scientists and operations professionals to manage production ML lifecycles. |
| DAG (Directed Acyclic Graph) | A graph structure used in pipeline frameworks where nodes represent tasks and edges represent dependencies, with no cyclic dependencies. |
| Reconciliation Loop | The core control mechanism of a Kubernetes operator that continuously compares desired state (CRD spec) with observed state (cluster reality) and acts to converge them. |

Appendix B: IV & V Report

(Independent verification & validation)

IV & V Resource

Name										Signature

| S# | Defect Description | Origin Stage | Status | Fix Time |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Hours | Minutes |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| … |  |  |  |  |  |

Table 1: List of non-trivial defects

|  |  |  |  |  |  | University of Central Punjab (Incorporated by Ordinance No. XXIV of 2002 promulgated by Government of the Punjab) Faculty of Information Technology and Computer Science |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Semester wise SDP Meeting Report |  |  |  |  |  |  |  |  |  |  |  |
|  | Group ID |  |  |  |  |  | Student Roll Number |  |  |  |  | Student Name and Signatures |  | Advisor |  |
| Sr. | Date |  |  |  |  |  | Status (P/A/L) |  |  |  |  | Agenda Items | Notes |  |  |
|  |  |  | Student 1 |  |  | Student 2 |  | Student 3 |  | Student 4 |  |  |  |  |  |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Date: |  |  |  |  |  |  | Advisor's Signatures: |  |  |  | ________________________________ |  |  |  |